Bionic AI Platform

PMF Crew — Full Implementation Plan

MiroShark · Dify · Letta · Local GPU · k3s

# 1. Overview & Goals

This plan describes the end-to-end implementation of a startup evaluation crew built on the Bionic AI Platform codebase. It grounds every decision in the existing infrastructure: Dify 1.5.0 in bionic-platform namespace, Letta at letta.svc.cluster.local, local GPU models (Qwen 3.5 27B / Gemma 4 E4B) via the mcp namespace, Search MCP at mcp.baisoln.com/search, and MinIO for result storage.

The crew adds 11 new crew templates to server/crewTemplates/, following the exact YAML DSL pattern already used by vc_due_diligence.yaml, customer_service.yaml, and data_analyst.yaml. Each template is one-click installable from the CrewBuilder UI and callable via Letta's run_crew tool — no new platform plumbing required.

| Dimension | Value |
| --- | --- |
| Platform base | Bionic AI Platform — platform.baisoln.com |
| Dify version | 1.5.0 — dify-api.bionic-platform.svc.cluster.local:5001 |
| LLM deep (harvest + seed) | llm-deep.mcp.svc.cluster.local:8005 — Qwen 3.5 27B |
| LLM fast (extraction) | llm-fast.mcp.svc.cluster.local:8015 — Gemma 4 E4B |
| Report synthesis | Claude Sonnet 4.6 via Anthropic API (smart model) |
| Search | mcp.baisoln.com/search — X-API-Key from Vault search-mcp |
| MiroShark | miroshark-backend.miroshark.svc.cluster.local:5001 (new namespace) |
| Storage | MinIO minio-tenant-hl.minio.svc.cluster.local:9000 |
| Memory | Letta letta-server.letta.svc.cluster.local:8283 — archival passages |
| New templates | 11 YAML files in server/crewTemplates/ |
| Letta tool change | syncCrewTool() called on each template install — no code change |

# 2. Codebase Touchpoints — What Changes Where

The following files are the only changes required to the platform codebase. Everything else (crewInstaller.ts, crewTemplateLoader.ts, lettaAdmin.ts/syncCrewTool, agentRouter.ts, CrewBuilder.tsx, agentDeployer.ts) works unchanged.

## 2.1 New Files

| File Path | Purpose | Week |
| --- | --- | --- |
| server/crewTemplates/pmf_evaluator.yaml | Core PMF pipeline — harvest + MiroShark sim | 1–2 |
| server/crewTemplates/adoption_evaluator.yaml | Feature adoption & onboarding friction sim | 2 |
| server/crewTemplates/price_evaluator.yaml | Geo-based willingness-to-pay sim | 3 |
| server/crewTemplates/roadmap_ranker.yaml | Feature priority voting sim | 3–4 |
| server/crewTemplates/gtm_channel_fit.yaml | GTM channel selection sim | 4 |
| server/crewTemplates/messaging_lab.yaml | Value prop A/B sim — no product context | 4 |
| server/crewTemplates/unit_economics.yaml | CAC/LTV benchmarks — harvest only, no sim | 5 |
| server/crewTemplates/competitive_moat.yaml | Moat assessment — harvest only | 5 |
| server/crewTemplates/market_timing.yaml | Timing signal — VC/accelerator trend harvest | 5 |
| server/crewTemplates/regulatory_map.yaml | Compliance gap per geography — harvest only | 5 |
| server/crewTemplates/competitive_monitor.yaml | Weekly delta monitor — scheduled via cron | 6 |
| k8s/miroshark-namespace.yaml | Namespace + Service + Deployment for MiroShark | 1 |
| k8s/miroshark-service.yaml | ClusterIP service at port 5001 | 1 |

## 2.2 Modified Files

| File | Change |
| --- | --- |
| k8s/configmap.yaml | Add MIROSHARK_INTERNAL_URL, REDDIT_CLIENT_ID/SECRET, ANTHROPIC_API_KEY |
| server/services/crewInstaller.ts | Add {{auto.miroshark_url}} and {{auto.anthropic_api_key}} auto-placeholder resolution |
| MiroShark repo: backend/miroshark_api_wrapper.py | New file — FastAPI wrapper (6 endpoints, no existing code modified) |
| MiroShark repo: backend/app.py | Two-line mount of ext_router — only addition |

📌  crewInstaller.ts currently resolves {{auto.mcp_search_url}}, {{auto.mcp_search_api_key}}, {{auto.letta_*}}, and {{auto.notify_*}}. Two new auto-vars must be added: {{auto.miroshark_url}} (from MIROSHARK_INTERNAL_URL env) and {{auto.anthropic_api_key}} (from Vault platform/anthropic).

# 3. MiroShark Setup (Week 1 — Prerequisite for All Sim Templates)

## 3.1 Kubernetes Manifests

Deploy MiroShark into its own namespace so it is isolated from the bionic-platform workloads. The backend is reachable cluster-internally at miroshark-backend.miroshark.svc.cluster.local:5001, which is the value stored in MIROSHARK_INTERNAL_URL.

# k8s/miroshark-namespace.yaml

apiVersion: v1

kind: Namespace

metadata:

name: miroshark

# k8s/miroshark-service.yaml

apiVersion: v1

kind: Service

metadata:

name: miroshark-backend

namespace: miroshark

spec:

type: ClusterIP

selector:

app: miroshark-backend

ports:

- port: 5001

targetPort: 5001

## 3.2 FastAPI Wrapper (backend/miroshark_api_wrapper.py)

This file is added to the MiroShark repository. It wraps MiroShark's existing SimulationManager with 6 REST endpoints Dify polls. It does not modify any existing MiroShark code — it only mounts a new APIRouter on the existing FastAPI app instance.

| Endpoint | Method | Called by Dify when |
| --- | --- | --- |
| POST /api/ext/simulations | POST | Uploading seed document — returns sim_id |
| POST /api/ext/simulations/{id}/graph/build | POST | Triggering GraphRAG extraction |
| GET /api/ext/simulations/{id}/status | GET | Polling build or sim progress (30s loop) |
| POST /api/ext/simulations/{id}/start | POST | Starting agent simulation rounds |
| GET /api/ext/simulations/{id}/report | GET | Fetching final report when COMPLETE |
| DELETE /api/ext/simulations/{id} | DELETE | Cleanup after result stored in MinIO |

📌  Use Redis (already in cluster at redis.svc.cluster.local) as the job store instead of in-memory dict to survive pod restarts. Key pattern: miroshark:job:{sim_id} — TTL 24h.

## 3.3 app.py Mount (two lines)

from .miroshark_api_wrapper import router as ext_router

app.include_router(ext_router)

## 3.4 Smoke Test

Before building any Dify templates, verify the wrapper is reachable from within the cluster:

kubectl -n bionic-platform exec -it deploy/dify-api -- \

curl -s -X POST http://miroshark-backend.miroshark.svc.cluster.local:5001/api/ext/simulations \

-H 'Content-Type: application/json' \

-d '{"seed_document":"test","pmf_question":"test?","sim_rounds":5}'

Expected: {"sim_id": "abc12345", "status": "CREATED"}

# 4. ConfigMap & Vault Additions

## 4.1 k8s/configmap.yaml — New Keys

MIROSHARK_INTERNAL_URL: http://miroshark-backend.miroshark.svc.cluster.local:5001

REDDIT_CLIENT_ID: <from Vault platform/reddit>

REDDIT_CLIENT_SECRET: <from Vault platform/reddit>

## 4.2 Vault Secrets — New Paths

| Vault Path | Keys | Used by |
| --- | --- | --- |
| secret/data/platform/anthropic | api_key | Report synthesis LLM node (Claude Sonnet) |
| secret/data/platform/reddit | client_id, client_secret | Reddit OAuth2 in harvest templates |
| secret/data/platform/miroshark | api_key | Optional bearer auth on /api/ext endpoints |

## 4.3 crewInstaller.ts — Auto-Placeholder Additions

Add two entries to the auto-resolver block in crewInstaller.ts so templates can use {{auto.miroshark_url}} and {{auto.anthropic_api_key}} without the user having to supply them:

// In renderDsl() or the auto-vars block in installCrewTemplate():

dsl = dsl.replaceAll('{{auto.miroshark_url}}',

process.env.MIROSHARK_INTERNAL_URL ||

'http://miroshark-backend.miroshark.svc.cluster.local:5001');

const anthropicSecrets = await readPlatformSecret('anthropic');

dsl = dsl.replaceAll('{{auto.anthropic_api_key}}',

anthropicSecrets?.api_key || '');

# 5. YAML Template Anatomy — Pattern Used Across All 11 Templates

All templates follow the exact structure of the existing vc_due_diligence.yaml and customer_service.yaml templates. The pattern is: HTTP Request nodes call local GPU LLMs directly (bypassing Dify's plugin system), Code nodes build and extract JSON payloads, and the Start/End nodes define the workflow interface.

## 5.1 Template Header (same across all)

metadata:

id: pmf_evaluator               # slug — also used as crew name in DB

label: PMF Evaluator

description: '...'

mode: workflow

icon: 🎯

configSchema:

- key: product_name

label: Product Name

type: text

required: true

difyDsl: |

app:

name: PMF Evaluator

mode: workflow

## 5.2 LLM HTTP Node Pattern (local GPU — Qwen deep)

- data:

title: Harvest LLM

type: http-request

method: POST

url: 'http://llm-deep.mcp.svc.cluster.local:8005/v1/chat/completions'

headers: 'Content-Type: application/json'

body:

type: raw-text

data: '{{#build_payload.payload#}}'

timeout: {connect: 10, read: 180, write: 30}

## 5.3 Search MCP HTTP Node Pattern

- data:

title: Search: Competitors

type: http-request

method: POST

url: '{{auto.mcp_search_url}}/search'

headers: |

Content-Type: application/json

X-API-Key: {{auto.mcp_search_api_key}}

body:

type: raw-text

data: '{"query":"{{#start.product_name#}} competitors {{#start.geography#}}","limit":15}'

## 5.4 MiroShark Integration Nodes (shared by all 4 sim templates)

Seven nodes handle the MiroShark lifecycle — identical across all sim templates, only the seed document content varies:

| Node | Type | Description |
| --- | --- | --- |
| upload_seed | HTTP POST | POST /api/ext/simulations → returns sim_id |
| parse_sim_id | Code | json.loads(body)['sim_id'] |
| start_graph_build | HTTP POST | POST /api/ext/simulations/{sim_id}/graph/build |
| poll_graph_ready | Iteration | GET status every 30s, break on GRAPH_READY or ERROR, max 40 iter |
| start_simulation | HTTP POST | POST /api/ext/simulations/{sim_id}/start |
| poll_sim_complete | Iteration | GET status every 30s, break on COMPLETE or ERROR, max 80 iter |
| fetch_report | HTTP GET | GET /api/ext/simulations/{sim_id}/report |

📌  Dify's Iteration node does not have native sleep. Add a Code node inside each iteration that runs: import time; time.sleep(30). This is the same approach documented in the existing pipeline plan.

## 5.5 Claude Report Synthesis Node (smart model — shared by all sim templates)

- data:

title: Report Synthesis (Claude)

type: http-request

method: POST

url: 'https://api.anthropic.com/v1/messages'

headers: |

Content-Type: application/json

x-api-key: {{auto.anthropic_api_key}}

anthropic-version: 2023-06-01

body:

type: raw-text

data: '{{#build_report_payload.payload#}}'

timeout: {connect: 10, read: 120, write: 30}

# 6. The 11 Crew Templates — Specification

## 6.1 pmf_evaluator (Sim — Week 1–2)

| Field | Value |
| --- | --- |
| Template id | pmf_evaluator |
| Config inputs | product_name, product_description, pmf_question, geography, sim_rounds (default 30) |
| Stage 1 harvest branches | 4 parallel: /search competitors, App Store scraper (google-play-scraper), Reddit OAuth2 pain threads, /search G2/Capterra reviews |
| Stage 2 | Aggregator Code → Seed Builder (llm-deep) → Validator/token guard |
| Stage 3 | 7 MiroShark nodes (see §5.4) |
| Stage 4 report | Claude Sonnet: top objections, personas, feature gaps, PMF signal |
| Letta persistence | run_crew result → Letta archival: pmf::{product}::{date} |
| Est. runtime | 25–40 min |

## 6.2 adoption_evaluator (Sim — Week 2)

| Field | Value |
| --- | --- |
| Template id | adoption_evaluator |
| Config inputs | product_name, feature_set, onboarding_flow, activation_milestone, geography |
| Stage 1 branches | 5 parallel: onboarding friction search, churn reasons search, feature adoption signals, 3-star App Store reviews, activation benchmark synthesis (llm-fast) |
| Seed additions | Feature-level adoption signals, onboarding failure corpus, activation benchmark, framed as time-to-activation prediction market |
| MiroShark agents | First-time user personas: tech-savvy founder, non-technical ops manager, frontline sales rep |
| Report extras | Activation funnel drop-off, top 3 onboarding friction points, feature heat map, onboarding copy suggestions |

## 6.3 price_evaluator (Sim — Week 3)

| Field | Value |
| --- | --- |
| Template id | price_evaluator |
| Config inputs | product_name, geographies (JSON array), pricing_models_to_test (JSON array) |
| Stage 1 | Dify Iterator over geographies list — per geo: competitor pricing search, income/affordability proxy search, regulatory pricing search, price sensitivity forums |
| MiroShark | One sim per geography (sequential if VRAM constrained, parallel if headroom allows) |
| Report | Price recommendation matrix (model × geography), elasticity narrative, anchor/mid/premium points, don't-cross thresholds |

## 6.4 roadmap_ranker (Sim — Week 3–4)

| Field | Value |
| --- | --- |
| Template id | roadmap_ranker |
| Config inputs | product_name, feature_candidates (JSON: [{id,name,description}]), current_product_state, geography |
| Stage 1 branches | 4: feature request signals search, competitor roadmap signals, pain-to-feature mapping (llm-deep), optional effort-sizing webhook |
| MiroShark | 50 rounds — agents vote on candidates, Polymarket price per feature = priority score |
| Report | Feature priority ranking with conviction scores, demand evidence, competitive urgency flags, sprint 1/2/backlog segmentation |

## 6.5 gtm_channel_fit (Sim — Week 4)

| Field | Value |
| --- | --- |
| Template id | gtm_channel_fit |
| Config inputs | product_name, product_description, channel_candidates (JSON list: inbound, outbound, PLG, partner, community), geography |
| Stage 1 branches | 3: competitor GTM signals per channel, channel-specific trust signals by geo, category-level conversion benchmarks by channel |
| MiroShark sim question | Which acquisition channel generates the highest agent intent-to-try for {product} in {geography}? |
| Report | Ranked channel recommendations, channel-specific messaging guidance, trust signals per channel by geo |

## 6.6 messaging_lab (Sim — Week 4)

| Field | Value |
| --- | --- |
| Template id | messaging_lab |
| Config inputs | product_category, value_prop_candidates (JSON: [{id,tagline,description}]), target_persona, geography |
| Design note | Seed document deliberately omits product name — agents respond to messaging only, not product reputation |
| Stage 1 | Market context search only (no product harvest) — 2 branches: category pain landscape, competitor messaging analysis |
| MiroShark | One sim per value_prop candidate — short runs (15 rounds each) for fast iteration |
| Report | Ranked value propositions, word choices to avoid, objections per message, recommended headline + subhead |

## 6.7 unit_economics (Harvest Only — Week 5)

| Field | Value |
| --- | --- |
| Template id | unit_economics |
| Config inputs | product_name, product_category, geography, target_arpu (in USD or local currency) |
| Nodes | 3 search branches (SaaS benchmark reports, S-1/fundraise disclosures for comparables, category-specific churn rate public data) → llm-deep synthesis → end |
| No MiroShark | Pure harvest + synthesis — runs in under 5 min |
| Report | CAC/LTV/payback benchmarks for this category, where target ARPU sits vs median, gross margin norms, flags if unit economics are fundable |

## 6.8 competitive_moat (Harvest Only — Week 5)

| Field | Value |
| --- | --- |
| Template id | competitive_moat |
| Config inputs | product_name, competitor_names (comma-sep), geography |
| Nodes | 4 branches: GitHub activity search, LinkedIn headcount trend search, patent search, job posting pattern search → llm-deep moat scoring → end |
| Report | Moat scores across 4 dimensions (data, switching cost, network effect, brand), competitor moat comparison, specific build recommendations to widen moat |

## 6.9 market_timing (Harvest Only — Week 5)

| Field | Value |
| --- | --- |
| Template id | market_timing |
| Config inputs | product_category, geography |
| Nodes | 4 branches: accelerator cohort theme search, VC investment trend search, media coverage velocity search, Google Trends proxy via /search → llm-deep synthesis → end |
| Report | Timing conviction score (Too Early / Right Window / Maturing / Late), 5 supporting signals, comparable companies that succeeded at similar timing |

## 6.10 regulatory_map (Harvest Only — Week 5)

| Field | Value |
| --- | --- |
| Template id | regulatory_map |
| Config inputs | product_name, product_category, geographies (JSON list) |
| Nodes | Per-geo iterator: regulatory framework search, compliance case search, license requirement search → llm-deep cross-reference against product description → end |
| Report | Per-geography compliance checklist, risk tier (Green/Amber/Red), license requirements, regulatory ambiguity flags |

## 6.11 competitive_monitor (Scheduled Monitor — Week 6)

| Field | Value |
| --- | --- |
| Template id | competitive_monitor |
| Config inputs | product_name, competitor_names, last_run_date (auto-populated by Dify cron trigger) |
| Nodes | 4 delta harvest branches: new G2/App Store reviews since last_run_date, LinkedIn headcount change, press mention velocity, changelog/update search → llm-fast delta synthesis → notify webhook → end |
| Scheduling | Dify cron trigger: runs weekly per tracked product. Dify supports cron triggers via its built-in scheduler node (Dify 1.5+). |
| Output | Letta archival passage + optional Slack/WhatsApp webhook notify with delta summary |

# 7. Letta Integration — No Code Changes Required

The existing syncCrewTool() in lettaAdmin.ts automatically re-registers the run_crew Letta tool whenever a new crew template is installed. The tool's source code is rebuilt with the updated CREW_REGISTRY baked in. No changes to lettaAdmin.ts or agentDeployer.ts are required — the existing mechanism handles all 11 new templates identically to how it handles the existing 5.

## 7.1 How Letta Routes PMF Crew Calls

The Letta secondary agent's system prompt (DEFAULT_LETTA_PROMPT in agentRouter.ts) already instructs it to delegate complex workflows to crews. The PMF crew templates appear automatically in the run_crew tool's CREW_REGISTRY once installed. The Primary voice agent or chatbot user simply asks a question — Letta decides which crew to call.

Example Letta dispatch  User: "Evaluate PMF for WhatsApp Builder in India Tier-1." → Letta calls run_crew('pmf_evaluator', task='PMF evaluation for WhatsApp Builder', context='{"geography":"India Tier-1","pmf_question":"Will Indian SMBs pay ₹2000/mo?"}') → result stored in archival memory as passage with key pmf::whatsapp_builder::2026-04-13

## 7.2 Longitudinal Memory Pattern

After each run_crew call, Letta stores the result summary as an archival passage. The key schema is: {pipeline}::{product}::{date}. On a subsequent run for the same product+pipeline, Letta retrieves the previous passage and includes it in the crew context input so the report synthesis LLM can show delta signals.

# In Letta system prompt addition (append to DEFAULT_LETTA_PROMPT):

# After every PMF crew run, store the result summary as:

# archival_memory_insert('pmf::{product_name}::{today} | {one_para_summary}')

# Before running a crew, search archival memory for

# 'pmf::{product_name}' and include last 3 results in context.

# 8. Implementation Phases & Sequencing

## Week 1 — Infrastructure (Prerequisite)

- Apply k8s/miroshark-namespace.yaml and k8s/miroshark-service.yaml

- Add backend/miroshark_api_wrapper.py to MiroShark repo and mount in app.py

- Add MIROSHARK_INTERNAL_URL to k8s/configmap.yaml

- Write Vault secrets: platform/anthropic (api_key), platform/reddit (client_id, client_secret), platform/miroshark (api_key)

- Add {{auto.miroshark_url}} and {{auto.anthropic_api_key}} resolvers to crewInstaller.ts

- Smoke test: verify Dify API pod can reach MiroShark /api/ext/simulations

- Smoke test: verify Claude Sonnet API call succeeds from within Dify sandbox

## Week 2 — Core Sim Templates

- Build pmf_evaluator.yaml — follows existing vc_due_diligence.yaml node patterns exactly

  - Step A: Build Stage 1 in isolation — install as minimal workflow, test each of 4 parallel branches with a real product (e.g. Interakt)

  - Step B: Add Stage 2 seed builder — inspect output before connecting MiroShark

  - Step C: Wire 7 MiroShark nodes — first test with sim_rounds=5 to verify async loop

  - Step D: Add Claude report synthesis — verify full end-to-end on WhatsApp Builder

- Build adoption_evaluator.yaml — clone pmf_evaluator, modify harvest branches and seed schema

- Install both templates in CrewBuilder UI, enable for the primary Bionic agent, verify in run_crew tool via Letta

## Week 3 — Geo & Roadmap Templates

- Build price_evaluator.yaml — key difference: geo-iterator in Stage 1 using Dify's Iteration node over geographies list input

  - Test: 2 geos first (India + UK), then expand to full list

- Build roadmap_ranker.yaml — key difference: 50 sim_rounds, feature candidate JSON input variable

- Run end-to-end test: roadmap prioritization for WhatsApp Builder feature set

## Week 4 — GTM & Messaging Templates

- Build gtm_channel_fit.yaml

- Build messaging_lab.yaml — critical to omit product name from seed doc to avoid brand anchoring

- Test messaging_lab with 3 WhatsApp Builder tagline candidates — verify Polymarket scores differentiate

## Week 5 — Harvest-Only Templates (Lighter)

- Build unit_economics.yaml, competitive_moat.yaml, market_timing.yaml, regulatory_map.yaml

- These have no MiroShark dependency — simpler node graphs (3–5 nodes, no iteration)

- All four can be built and tested in a single day each given the simpler structure

## Week 6 — Monitor, Hardening & Longitudinal Memory

- Build competitive_monitor.yaml with Dify cron trigger

- Add Letta archival memory write/read pattern to Letta system prompt (one-time config update in agentRouter.ts DEFAULT_LETTA_PROMPT)

- Add error handling branches to all 7 MiroShark HTTP nodes in sim templates (retry 3× with 5s backoff on non-200)

- Add Human Input node after Stage 2 seed validation in pmf_evaluator and adoption_evaluator — lets user review seed doc before committing to 30-min simulation

- Write MinIO save Code node at end of each sim template: save raw MiroShark report to pmf-crew/{product}/{template}/{timestamp}/report.json

- Add E2E test cases to tests/e2e-crew-regression.cjs: install pmf_evaluator template, run it, verify crewExecutions table has a succeeded record

# 9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Dify workflow timeout (sim > 30 min) | Use Dify async mode (POST async:true) + separate status-check workflow polled by Letta |
| MiroShark pod restart loses in-memory sim state | Use cluster Redis (already deployed) as job store with 24h TTL |
| VRAM contention (multiple concurrent sims) | Letta queues crew calls sequentially per agent; add concurrency lock in MiroShark wrapper if needed |
| google-play-scraper breaks on Google HTML change | Fallback: replace with /search query 'site:play.google.com {app} reviews' in the same Code node |
| Reddit OAuth2 rate limits | Cache results per product+geography in Redis with 24h TTL; 3 calls per run is well within 100 req/min free tier |
| Claude Sonnet cost on report stage | Only the report synthesis node calls Anthropic. Harvest + seed build + sim all use local GPU. Cost per full run ≈ $0.10–0.15 |
| Seed doc too short (shallow simulation) | Validator Code node enforces 2,000 char minimum; Human Input node lets user review before simulation starts |
| Template DSL import fails on Dify version upgrade | Pin Dify to 1.5.0 in deployment.yaml; test all templates against a staging Dify instance before upgrading |

# 10. Acceptance Criteria

A template is considered done when all of the following are true:

- Template YAML loads without error from crewTemplateLoader.listTemplates()

- Template appears in CrewBuilder UI template gallery

- One-click install succeeds: Dify app created, API key written to Vault, crews DB row inserted, agentCrews row linked

- syncCrewTool() runs after install — run_crew Letta tool updated with new crew in registry

- Letta can invoke the crew via run_crew('template_id', task='...') and receives a non-empty result string

- crewExecutions table shows a succeeded record with elapsed_time and total_tokens populated

- For sim templates: MiroShark report is non-empty and contains market_state.price (conviction proxy)

- For sim templates: report synthesis node returns a structured markdown report with named sections

- Result is stored as Letta archival passage under the correct key schema

# 11. Summary — What This Builds

At completion the Bionic AI Platform has 11 one-click installable crew templates covering the full startup evaluation lifecycle. All templates conform to the existing DSL pattern, use local GPU models for all heavy lifting, and require zero new platform plumbing — only the 13 new/modified files listed in Section 2 and the MiroShark FastAPI wrapper.

| Template | Type | Primary Signal |
| --- | --- | --- |
| pmf_evaluator | Sim (MiroShark) | Product-market conviction score |
| adoption_evaluator | Sim (MiroShark) | Activation funnel drop-off prediction |
| price_evaluator | Sim (MiroShark) | Willingness-to-pay by geography |
| roadmap_ranker | Sim (MiroShark) | Feature priority via agent voting |
| gtm_channel_fit | Sim (MiroShark) | Acquisition channel rank |
| messaging_lab | Sim (MiroShark) | Value prop resonance score |
| unit_economics | Harvest only | CAC/LTV vs category benchmark |
| competitive_moat | Harvest only | Moat score across 4 dimensions |
| market_timing | Harvest only | Timing conviction: Early/Window/Late |
| regulatory_map | Harvest only | Compliance risk tier per geography |
| competitive_monitor | Scheduled monitor | Weekly competitive delta brief |

Generated by Bionic AI Platform · Claude Sonnet 4.6 · April 2026